## Slide 1: Систем Интегрэйшн, Aрхитектур CSSW361
ХШУИС МКУТ багш Маг. З.Цолмон

## Slide 2: Хичээлийн танилцуулга
Багц цаг: 3
Үргэлжлэх хугацаа: 16 долоо хоног
Долоо хоногт:
Лекц: 2 цаг Лаборатори: 3 цаг
Үнэлгээ: 30 + 10 + 10 + 10 + 40
Явцын даалгавар: 30 оноо
Ирц, идэвх: 10 оноо
Явцын шалгалт : 20 оноо
Эцсийн шалгалт: 40 оноо

## Slide 3: Хичээлийн зорилго
Мэдээллийн технологийн мэргэжилтний үүргүүдийн нэг нь байгууллагад тохирсон оновчтой системийн зохиомжийг гарган хөгжүүлж, хуучин системтэй нэгтгэж, тэдгээрийн уялдаа холбоог тохируулах, хэрэглээнд нэвтрүүлэх юм.
Шаардлагыг тодорхойлох, шаардлагын дагуу тооцоолол хийж системүүдийг нэгтгэн үнэлэх, шалгах, нэвтрүүлэх, чанарыг баталгаажуулах зэрэг үйл ажиллагаанууд орох бөгөөд төслийн менежмент, програм хангамжууд, байгууллагын үйл ажиллагааны хүрээг хамарна.

## Slide 4: Өнөөдрийн хичээлээр авах ойлголт
Түлхүүр ойлголт
  Determine how projects are selected and understand the various approached the the SDLC that are used to structure a development project
  Understand how to select a project methodology based on project characteristics and become familiar with project estimation.

## Slide 5: Төсөл сонгох
Systems projects today are evaluated in the context of an entire portfolio of projects.
Determination of a project’s contribution to an entire portfolio of a project reinforces the need for a feasibility study.
Portfolio management takes into consideration the different of projects that exits in an organization.

## Slide 6: Төсөл сонгоход анхаарах хүчин зүйлс

## Slide 7: Төсөл сонгох шийдвэр
An approval committee must be selective about where to allocate resources as most organizations have limited funds.
If there are three potentially high-payoff projects, and they all have the same risk, then maybe only one of the projects will be selected.

## Slide 8: Төсөл хэзээ эхлэх вэ?
Business needs should drive projects.
Project sponsor recognizes business need for new system and desires to see it implemented.
Business needs determine the system’s functionality (юу хийдэг байх)
The project’s business value should be clear.

## Slide 9: Төсөлд оролцогчид
Stakeholder-ууд нь төслийн үйл ажиллагаанд оролцож байгаа болон төсөлд нөлөөлж буй хүмүүс юм.
  The project sponsor
  The project manager
  The project team
  Support staff
  Customers
  Users
  Suppliers
  Opponents to the project

## Slide 10: Төслийн төлөвлөгөө гаргах
Project methodology options
  Waterfall development
  Parallel development
  V-model development
  Rapid application development (RAD)
  Iterative development
  Agile development

## Slide 11: Систем хөгжүүлэх амьдралын тойрог(SDLC)

## Slide 12: Систем хөгжүүлэх амьдралын тойрог(SDLC) үргэлжлэл

## Slide 13: Waterfall Development

## Slide 14: Parallel Development

## Slide 15: V-model Development

## Slide 16: Rapid Application Development
Collection of methodologies
Incorporates special techniques and computer tools to speed up the analysis, design, and implementation phases
  CASE (computer-aided software engineering tools)
  JAD (joind application development) sessions
  Visual/4th generation programming (visual basic. Net)
  Code generator etc

## Slide 17: Iterative Development

## Slide 18: System prototyping

## Slide 19: Throwaway prototyping

## Slide 20: Agile Development
A group of programming centric methodologies
Extreme programming

## Slide 21: Selecting the Appropriate development methodology

## Slide 22: Төслийн хэрэгжүүлэлтийн загварыг сонгоход анхаарах хүчин зүйлс
Claritty of User Requirements
Familiarity with Technology
System Complexity
System Reliability
Short Time Schedules
Schedule Visibility